Tanael, Brian Joshua P.

BSIT - 41018

SYSTEM INTEGRATION PLAN

Activity: "Integrate the System"

Scenario: Computer Café Management System

1. Integration Strategy

Approach: Incremental / Bottom-Up Integration Strategy — Modules are integrated step-by-step starting from the foundational data entities, progressing through core operational workflows, financial transactions, and culminating in management reporting.

Step 1: Data & Master Entities: Customer Management and Computer Unit Management are integrated first with the central database to guarantee customer accounts, tariff rates, and workstation profiles exist reliably.

Step 2: Core Session Logic: Time/Session Management is integrated with Customer and Computer Unit Management to bind authenticated users to active workstation timers.

Step 3: Financial & Billing Engine: Billing and Payment is integrated with Time/Session Management to dynamically calculate charges, process payments, and record top-ups upon session completion.

Step 4: Reporting & Analytics: The Reports module is integrated with all upstream data streams to aggregate daily sales, peak usage hours, and terminal utilization analytics.

Step 5: End-to-End System Validation: Execute complete lifecycle tests from customer registration to receipt issuance and report generation.

2. Development Facility

- Hardware Environment: 1 Main Central Server (Admin/Host Node), 2–3 Client Test PCs/Terminals (simulating café stations), and a dedicated Local Area Network (LAN) switch/Router.

- Operating System: Windows 10 / 11 (for both the Server Host and Client Station Units).

- Development & Runtime Environment: Visual Studio / VS Code, .NET Core / Java SDK / Node.js runtime environment.

- Database Management System: MySQL / PostgreSQL / MS SQL Server Express for central transactional and relational data storage.

- Version Control & Testing Tools: Git / GitHub for source branch control, Postman for API/REST interface verification, and automated unit/integration test runners (e.g., NUnit / JUnit / Jest).

3. Integration Setup

- Client-Server Architecture: The main host machine runs the centralized database and backend business logic services. Workstation terminals run the Client Lock/Timer agent application, communicating over sockets/REST APIs.

- Network & Port Configuration: Assigned static local IP addresses with dedicated communication ports (e.g., TCP Port 8080/3306) configured through the local Windows Firewall.

- Staging Database & Seed Data: Staging database pre-populated with synthetic test accounts (e.g., 20 members with varied prepaid balances and 10 workstation terminal profiles).

- Centralized Configuration Files: Standardized configuration files (.env / appsettings.json) specifying database connection strings, heartbeat ping intervals, and rate cards across all nodes.

4. Integration Log

The integration log tracks every test execution, defect, and resolution. Key fields include:

- Log Entry ID & Timestamp: Unique test identifier with date and precise execution timestamp.

- Modules Under Test: Specific module pair or interface tested (e.g., Time/Session Management → Billing & Payment).

- Build / Commit Version: Software build number or Git commit hash under evaluation.

- Test Scenario / Case ID: Test case identifier and brief description (e.g., TC-INT-04: Auto-logout upon zero prepaid balance).

- Input Data & Parameters: Customer ID, terminal ID, allocated session minutes, and discount codes.

- Expected vs. Actual Result: Expected behavior vs. actual recorded system response.

- Status & Severity: Status (PASS / FAIL / BLOCKED) and defect severity (Critical, Major, Minor).

- Assigned Personnel: Name of the QA tester and the assigned developer responsible for fixes.

5. Test Completion

| Test Category | Scope & Objective | Pass Criteria |
| --- | --- | --- |
| Module Interface Tests | Verify contiguous data exchanges between connected modules (e.g., Timer accurately feeds Billing). | 100% data fidelity; zero payload errors or missing arguments. |
| End-to-End Scenario Tests | Full customer lifecycle: Register → Terminal Allocation → Active Session → Logout → Payment → Report. | Smooth complete run without runtime crashes or manual fixes. |
| Concurrency & Stress Tests | Simultaneous session logins, top-ups, and logouts across multiple terminals. | No race conditions, deadlocks, or delayed socket pings. |
| Error Handling & Recovery | Simulate sudden power cuts, network drops, or invalid billing inputs. | Automatic session state recovery with zero lost financial records. |
| Reporting Reconciliation | Cross-validate Billing module transaction sums with aggregated Reports. | 100% mathematical consistency across all financial reports. |

6. Independent Verification & Validation (IV&V)

- Verification ("Building the product right"): Perform formal static code inspections, peer architecture reviews, API schema validation, and Traceability Matrix verification to ensure all functional specifications are implemented accurately.

- Validation ("Building the right product"): Conduct simulated daily café operations (User Acceptance Testing) with independent testers and actual café staff/cashiers. Test real-world scenarios such as walk-ins, member top-ups, split billing, discounts, and end-of-shift audits to confirm operational fitness.

7. Configuration Audit

- Physical Configuration Audit (PCA): Verify that target server hardware, client terminals, networking gear, and POS receipt printers meet minimum technical specifications. Confirm that user manuals and operational guides are finalized.

- Functional Configuration Audit (FCA): Ensure all 5 modules are compiled in Release Mode. Verify removal of debug/mock code, validate successful database schema migration on clean instances, and confirm security hardening (password hashing, role-based access control, and automated database backups).

Guide Question & Answer

- How can you ensure that all five modules work together correctly before the system is deployed?

To guarantee that all five modules operate cohesively and reliably before production deployment, we enforce five critical validation layers:

1. Incremental Bottom-Up Integration: Integrating modules progressively (Customer/Unit Data → Session Timers → Billing → Reports) enables early defect detection at each interface boundary before full-system assembly.

2. Comprehensive End-to-End (E2E) Testing: Executing full operational life cycle flows verifies seamless data propagation from customer check-in to receipt generation and daily analytic updates.

3. Multi-Terminal Stress & Concurrency Testing: Simulating peak café loads validates socket communication stability, real-time timer sync, and transaction database integrity under simultaneous operations.

4. Automated Financial & Data Reconciliation: Conducting audit checks to ensure session duration recorded in the database exactly correspond with billed amounts and aggregate sales reports.

5. User Acceptance Testing (UAT) in a Staging Network: Allowing independent testers and café cashiers to execute real-life cashier shifts in a staging environment to validate usability, error recovery, and system robustness prior to final release.